# COMPASS Dashboard Improvement Plan

## Project Manager Assessment -- February 28, 2026

____________________________________________________________

## 0. CURRENT STATE INVENTORY

| Dimension | Current State |
| --- | --- |
| Backend | `compass_dashboard_cloud.py` -- 1,403 lines, Flask, 14 API routes |
| Frontend | `templates/dashboard.html` -- 4,705 lines, monolithic (CSS + HTML + JS in one file) |
| Deploy | Render.com free tier, gunicorn 2 workers, auto-deploy on push |
| Data | Static CSV backtests + live yfinance prices (30s cache) + 6-source social feed |
| Tabs | Dashboard, Social Feed, Launch Roadmap (Research Paper tab hidden via `display:none`) |
| Auth | None. Public read-only showcase |
| Tests | None for the dashboard |
| Mobile | Partial. CSS media queries exist but limited (positions grid, roadmap) |

### Backend Route Map

| Route | Purpose | Cached? |
| --- | --- | --- |
| `/` | Render `dashboard.html` | -- |
| `/api/state` | Portfolio + positions + live prices | 30s (prices) |
| `/api/cycle-log` | 5-day cycle performance | No |
| `/api/live-chart` | COMPASS vs SPY indexed since live start | No |
| `/api/equity` | Full 26-year equity curve + milestones | No |
| `/api/equity-comparison` | COMPASS vs SPY vs Net (full period) | No |
| `/api/social-feed` | 6-source news aggregation | 5min |
| `/api/montecarlo` | Monte Carlo simulations | Forever (lazy) |
| `/api/trade-analytics` | Trade segmentation by exit/regime/sector | Forever (lazy) |
| `/api/backtest/status` | Stub (always returns not running) | -- |
| `/api/engine/*` | Stubs (showcase mode disabled) | -- |
| `/api/preflight` | Stub (showcase mode) | -- |

____________________________________________________________

## 1. WHAT SHOULD NOT BE CHANGED

These elements work well and should be preserved:

### 1a. KEEP: Landing Hero

The 3-metric hero (CAGR 11.57%, Sharpe 0.80, MaxDD -29.6%) is the single most important "above the fold" element. Clean, scannable, credible.

"Bias-Corrected" label is a massive credibility signal for quant professionals.

Disclaimer placement is appropriate and institutional-grade.

### 1b. KEEP: Fund Scatter Plot

COMPASS vs 15 real algorithmic funds (leverage-adjusted) is the strongest differentiator on the entire dashboard. It answers the visitor's core question: "How does this compare to real funds?" within 3 seconds.

Tooltip detail (AUM, leverage, MaxDD) is excellent.

Category filters work well.

### 1c. KEEP: Design System Foundation

CSS custom properties (light/dark mode), card system, typography (Inter + JetBrains Mono), color palette -- all professional and consistent.

Animation system (skeleton loaders, fadeSlideUp) feels polished without being excessive.

The glassmorphism header bar is on-trend for fintech.

### 1d. KEEP: Honest Disclosures

Survivorship bias acknowledgment, DSR p-value ~0.30, declining alpha trend, failed experiments. This transparency is the dashboard's biggest competitive advantage vs. every "100% win rate" algo pitch page.

### 1e. KEEP: Live Data Architecture

Live prices via yfinance with ThreadPoolExecutor, 30s cache, S&P 500 + ES Futures in header -- gives the dashboard a "live trading floor" feel.

Pre-close timeline visualization (15:30-15:50 ET execution window) is unique and teaches the visitor how MOC orders work.

____________________________________________________________

## 2. PRIORITIZATION FRAMEWORK

### Framework: Impact-on-Visitor vs. Implementation Effort

The target audience is a finance professional (quant, allocator, PM, or sophisticated retail) visiting for 2-5 minutes. Every improvement is scored on:

VISITOR IMPACT: Does this change what the visitor *thinks* about COMPASS within their first 2 minutes? (High / Medium / Low)

IMPLEMENTATION EFFORT: How long for a solo developer? (S = <4h, M = 4-16h, L = 16-40h, XL = 40+h)

RISK: Could this break the current deployment or introduce regressions? (Low / Medium / High)

### Priority Tiers

| Priority | Criteria |
| --- | --- |
| P0 | High visitor impact + Small/Medium effort. Do these first. |
| P1 | High visitor impact + Large effort, OR Medium impact + Small effort. |
| P2 | Medium impact + Medium/Large effort. Schedule for later. |
| P3 | Low impact or XL effort. Backlog/never. |

____________________________________________________________

## 3. PHASE 1: QUICK WINS (1-2 days)

### P0-1. Fix the Cold Start / "Wake Up" Experience

Problem: Render free tier sleeps after 15 min inactivity. First visitor sees "CONNECTING TO SERVER..." with "--" placeholders for 10-30 seconds. For a finance professional, this looks broken.

Solution: (a) Add a real loading state with the COMPASS logo + "Dashboard loading..." message with a subtle animation. (b) Show the static hero metrics and scatter chart IMMEDIATELY (they require no API call -- fund data is hardcoded in JS, hero metrics are hardcoded in HTML). (c) Only skeleton-load the dynamic sections (positions, cycle log, prices).

Effort: S (2-4 hours)

Files: templates/dashboard.html (JS init section + skeleton states)

Acceptance criteria: A visitor sees the hero, scatter chart, and research paper content within 1 second of page load, even before the API responds.

### P0-2. Remove Dead / Internal-Only UI Elements

Problem: Engine bar (display:none), production config bar (display:none), hidden Research Paper tab, engine start/stop buttons, backtest status endpoint -- all are dead code that bloats the file and confuses any developer reading it.

Solution: Delete the HTML and JS for: engine bar, engine controls, engine endpoints, production config hidden bar, page-paper div (research paper is 1,100+ lines of HTML hidden via display:none). Keep the backend routes as stubs (they return harmless JSON).

Effort: S (2-3 hours)

Files: templates/dashboard.html (remove ~1,200 lines of hidden HTML + ~80 lines of JS)

Risk: Low -- these elements are already hidden. Removing them cannot break visible behavior.

Acceptance criteria: dashboard.html drops from 4,705 to ~3,400 lines. No visible change for visitors.

### P0-3. Mobile Header Responsiveness

Problem: The header bar crams brand + regime pill + leverage + day + S&P 500 price + ES Futures + market timer + update timer + dark mode toggle into a single horizontal flex row. On mobile, this overflows and looks broken.

Solution: Add responsive breakpoints: (a) Hide ES Futures, market timer, and regime pills on screens < 768px. (b) Stack S&P price below brand on mobile. (c) Keep dark mode toggle always visible.

Effort: S (2-3 hours)

Files: templates/dashboard.html (CSS media queries section)

Acceptance criteria: Header is usable and doesn't overflow on a 375px screen (iPhone SE).

### P0-4. OG Meta Tags: Use Correct Metrics

Problem: <meta og:description> shows "11.57% CAGR | 0.80 Sharpe | -29.62% MaxDD" which is correct, but there's a stale "No Leverage" claim and the OG image is missing.

Solution: (a) Add an OG image (a screenshot or generated card). (b) Verify all meta descriptions use consistent numbers (some say -29.6%, some say -29.62%).

Effort: S (1-2 hours)

Files: templates/dashboard.html (head section)

Acceptance criteria: Sharing the URL on LinkedIn/Twitter shows a branded preview card with accurate metrics.

### P1-1. Equity Curve Chart: Show on Dashboard

Problem: The /api/equity and /api/equity-comparison endpoints exist and return full 26-year COMPASS vs SPY vs Net data, but the dashboard page does NOT render them. The only chart is the fund scatter plot. A finance visitor EXPECTS to see an equity curve.

Solution: Add a Chart.js line chart below the performance banner showing COMPASS vs SPY (indexed to $100K) from 2000-2026. Include milestones (COVID crash, GFC, ATH) as annotations. Add time-range buttons (1Y, 5Y, 10Y, ALL).

Effort: M (4-8 hours)

Files: templates/dashboard.html (new chart section + JS fetch + Chart.js config)

Dependencies: None -- API endpoints already exist.

Acceptance criteria: 26-year equity curve renders within 2 seconds, with drawdown annotations and zoom capability. Milestones (GFC, COVID, ATH) are labeled.

### P1-2. Performance Banner: Add "Since Inception" Context

Problem: The COMPASS vs SPY performance banner only shows the *live paper trading* period (a few weeks). A new visitor needs to know the backtest period performance prominently, not just the live period.

Solution: Add a second row to the performance banner: "Backtest (2000-2026): COMPASS $100K -> $1.8M vs SPY $100K -> $720K". Or render this as a comparison bar below the existing live banner.

Effort: S (2-3 hours)

Files: templates/dashboard.html (perf-banner section)

Acceptance criteria: Both live and backtest performance are visible without scrolling.

____________________________________________________________

## 4. PHASE 2: MEDIUM EFFORT (1 week)

### P1-3. Split the Monolith: CSS -> External File

Problem: 1,700+ lines of CSS inside dashboard.html makes the file impossible to maintain and increases page load (no caching of static CSS).

Solution: Extract all CSS into static/css/dashboard.css. Link it from <head>. This enables browser caching and halves the HTML file size.

Effort: M (4-6 hours)

Files: Create static/css/dashboard.css, edit templates/dashboard.html

Risk: Medium -- must verify all CSS specificity still works. Run through all pages/tabs.

Acceptance criteria: dashboard.html is <2,500 lines. CSS is in its own cached file. Visual appearance is identical.

### P1-4. Split the Monolith: JS -> External File

Problem: Same as CSS -- ~1,400 lines of JS inline, no caching, no minification possible.

Solution: Extract all JS into static/js/dashboard.js. Add a content hash to the filename for cache busting (or use Flask's url_for('static', ...) with a version query param).

Effort: M (4-6 hours)

Files: Create static/js/dashboard.js, edit templates/dashboard.html

Dependencies: Phase 2 P1-3 (extract CSS first)

Acceptance criteria: dashboard.html is <1,200 lines (just HTML structure). All JS functionality works.

### P1-5. Drawdown Visualization

Problem: Max Drawdown is shown as a single number (-29.6%) but there is no visual representation of drawdown periods, depth, or recovery time. Finance professionals care deeply about drawdown behavior.

Solution: Add an "underwater chart" (drawdown from peak over time) below the equity curve. Use the same /api/equity data -- compute drawdown client-side. Color code by severity: green (0 to -10%), yellow (-10% to -20%), red (>-20%).

Effort: M (6-10 hours)

Files: templates/dashboard.html (or new static/js/dashboard.js if extracted)

Dependencies: P1-1 (equity curve chart) -- can share the same data fetch.

Acceptance criteria: Underwater chart renders aligned below equity curve. Recovery periods are visible. GFC and COVID drawdowns are labeled.

### P1-6. Annual Returns Bar Chart

Problem: The research paper mentions "23/26 positive years" but there is no visual. Annual returns are the first thing an allocator looks at.

Solution: Add a horizontal bar chart showing COMPASS annual returns vs SPY, year by year (2000-2025). Green bars for positive years, red for negative. SPY as transparent overlay bars.

Effort: M (4-8 hours)

Files: Backend: add /api/annual-returns endpoint. Frontend: new Chart.js bar chart.

Dependencies: Requires backtest data (already loaded as _equity_df).

Acceptance criteria: 26 bars (one per year) render. Excess return vs SPY is visible at a glance.

### P2-1. Static File Hosting / CDN Headers

Problem: No static/ directory exists yet. CSS/JS are inline. When extracted, they need proper cache headers.

Solution: Create static/css/, static/js/, static/img/. Configure Flask's static route with appropriate cache headers. For Render free tier, the 1-year cache header for versioned assets is the standard approach.

Effort: S (2-3 hours)

Dependencies: P1-3 and P1-4 (monolith split).

Files: compass_dashboard_cloud.py (add static config), directory creation.

### P2-2. SEO / Structured Data

Problem: No JSON-LD structured data, no sitemap, no robots.txt. Google discovery is limited.

Solution: Add JSON-LD FinancialProduct or SoftwareApplication schema. Add /robots.txt and /sitemap.xml routes. Ensure all page tabs are discoverable.

Effort: S (3-4 hours)

Files: compass_dashboard_cloud.py (new routes), templates/dashboard.html (JSON-LD in head).

____________________________________________________________

## 5. PHASE 3: MAJOR FEATURES (2+ weeks)

### P2-3. Interactive Backtest Explorer

Problem: The 53 experiments and their results are either hardcoded in the paper HTML or in the Experiment Analysis JS function. A visitor can't explore them interactively.

Solution: Build an "Experiment Lab" tab where visitors can see each experiment's CAGR, MaxDD, Sharpe plotted on a scatter (like the fund comparison, but for experiments). Click an experiment to see its description, why it failed, and the parameter diff from baseline.

Effort: L (16-24 hours)

Dependencies: Needs experiment data either hardcoded as JSON or served from a new API endpoint.

Files: New tab, new JS module, possibly new API route.

Acceptance criteria: All 53 experiments are plotted. Baseline (v8.2) is marked. Approved/failed/partial color coding. Click-through to details.

### P2-4. PDF Export / Fact Sheet Generator

Problem: A finance professional visiting may want a 1-page fact sheet to share with their team or save for reference. Currently, the only option is a screenshot.

Solution: Add a "Download Fact Sheet" button that generates a 1-page PDF with: strategy name, key metrics, equity curve thumbnail, annual returns, risk disclosure, contact info. Use a server-side rendering approach (WeasyPrint or similar) or client-side (jsPDF).

Effort: L (16-24 hours)

Dependencies: Equity curve and annual returns must be implemented first (Phase 2).

Files: New Python module for PDF generation, new API route.

Risk: Medium -- PDF generation on Render free tier may be slow or memory-constrained.

### P3-1. Full Componentization (Jinja2 Templates / HTMX)

Problem: The HTML is one enormous file. Even after CSS/JS extraction, the HTML body is ~1,200 lines of structural markup.

Solution: Split into Jinja2 includes: base.html, partials/hero.html, partials/positions.html, partials/scatter.html, partials/roadmap.html, etc.

Effort: XL (24-40 hours)

Risk: High -- requires careful testing of all dynamic JS references.

Recommendation: Defer. The monolith is ugly but functional. Componentization doesn't improve visitor experience, only developer experience.

### P3-2. Real-time WebSocket Updates

Problem: Dashboard polls /api/state every 30 seconds. During market hours, a live trading system would benefit from sub-second updates.

Solution: Flask-SocketIO or SSE (Server-Sent Events) for position updates and price ticks.

Effort: XL (40+ hours)

Risk: Render free tier may not support WebSocket connections reliably.

Recommendation: Defer until the strategy is actually live-trading with real capital. Paper trading every 30s polling is fine.

____________________________________________________________

## 6. DEPENDENCY GRAPH

P0-1 (Cold Start Fix)          -- no dependencies, do first
P0-2 (Remove Dead Code)        -- no dependencies, do in parallel
P0-3 (Mobile Header)           -- no dependencies, do in parallel
P0-4 (OG Meta Tags)            -- no dependencies, do in parallel
    |
P1-1 (Equity Curve Chart)      -- depends on nothing
P1-2 (Performance Banner)      -- depends on nothing
    |
P1-3 (Extract CSS)             -- depends on P0-2 (less code to extract)
    |
P1-4 (Extract JS)              -- depends on P1-3
    |
P1-5 (Drawdown Chart)          -- depends on P1-1 (shares data/layout)
P1-6 (Annual Returns)          -- depends on nothing
    |
P2-1 (Static File Hosting)     -- depends on P1-3 + P1-4
P2-2 (SEO)                     -- depends on P0-4
    |
P2-3 (Experiment Explorer)     -- depends on P1-4 (needs modular JS)
P2-4 (PDF Fact Sheet)          -- depends on P1-1, P1-6 (needs charts)
    |
P3-1 (Jinja2 Templates)        -- depends on P1-3 + P1-4
P3-2 (WebSocket)                -- depends on nothing, but deprioritized

____________________________________________________________

## 7. MVP FOR "TRULY IMPRESSIVE TO A FINANCE PROFESSIONAL"

The absolute minimum set of improvements to make a finance professional say "this is serious" during a 2-minute visit:

### Must-Have (Phase 1 items):

Equity curve chart (P1-1) -- the #1 missing visual. No quant dashboard is taken seriously without one.

Cold start fix (P0-1) -- the dashboard must load instantly. Waiting 30s kills credibility.

Backtest context in banner (P1-2) -- the visitor needs to see 26-year track record immediately, not just the last 2 weeks of paper trading.

### Should-Have (Phase 2 items):

Annual returns bar chart (P1-6) -- allocators evaluate year-by-year consistency.

Drawdown visualization (P1-5) -- risk managers evaluate drawdown behavior.

### Already Working (preserve these):

Fund scatter plot (already present -- strongest element)

Landing hero with bias-corrected metrics (already present)

Live prices + market timer (already present)

Pre-close execution timeline (already present)

Trade analytics segmentation (already present)

### What This MVP Does NOT Need:

PDF export (nice-to-have, not MVP)

WebSocket real-time (polling is fine for showcase)

Full componentization (developer comfort, not visitor impact)

Interactive experiment explorer (the experiment analysis panel is already good enough)

Mobile perfection (most finance professionals will view on desktop)

____________________________________________________________

## 8. TIMELINE FOR A SOLO DEVELOPER

| Day | Tasks | Output |
| --- | --- | --- |
| Day 1 AM | P0-1 (cold start), P0-2 (remove dead code) | Cleaner codebase, instant hero load |
| Day 1 PM | P0-3 (mobile header), P0-4 (OG meta) | Mobile-usable header, shareable links |
| Day 2 | P1-1 (equity curve chart) | The single highest-impact addition |
| Day 3 AM | P1-2 (performance banner context) | Backtest numbers visible above the fold |
| Day 3 PM | P1-6 (annual returns bar chart) | Year-by-year performance visible |
| Day 4 | P1-3 (extract CSS) | dashboard.html shrinks to ~3,000 lines |
| Day 5 | P1-4 (extract JS) | dashboard.html shrinks to ~1,200 lines |
| Day 6 | P1-5 (drawdown chart) | Complete risk visualization |
| Day 7 | P2-1 (static hosting), P2-2 (SEO) | Performance + discoverability |

Total: 7 working days to go from "impressive demo" to "institutional-grade showcase".

The MVP subset (Days 1-3, items P0-1 through P1-2 + P1-1) can be deployed in 3 days.

____________________________________________________________

## 9. RISKS & MITIGATIONS

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Render free tier cold start is unfixable | High | High | P0-1 mitigates by showing static content instantly; paid tier ($7/mo) eliminates the problem entirely |
| Chart.js performance with 26 years of daily data (~6,500 points) | Medium | Medium | Backend already downsamples to every 10th row (~650 points). This is fine for Chart.js. |
| CSS extraction breaks dark mode | Medium | Medium | Test both modes after extraction. Use `grep` to verify all CSS variable references. |
| yfinance rate limiting on Render | Low | Low | Already handled with 30s cache. Two workers share cache via `--preload`. |
| JS extraction breaks COMPANY_INFO or FUND_DATA constants | Low | High | These are defined in the `<script>` block -- must be extracted together. Verify with browser console after deployment. |
| Removing hidden Research Paper breaks SEO | Low | Medium | The paper is `display:none` so Google may not index it. But if it does, removing it loses SEO. Mitigation: move paper to its own URL route (`/research`) before deleting from dashboard.html. |

____________________________________________________________

## 10. EXPLICIT SCOPE EXCLUSIONS

The following are OUT OF SCOPE for this plan:

Authentication / user accounts -- not needed for a public showcase

Backend framework migration (Flask -> FastAPI) -- no justification for a showcase dashboard

Database integration -- CSV + JSON files are fine for this scale

CI/CD pipeline -- git push auto-deploy on Render is sufficient

Automated testing -- important in general, but the dashboard is read-only and the risk of a bug causing data loss is zero

Internationalization -- English-only audience

Algorithm changes -- algorithm is locked (v8.3)

Live trading integration -- this is a showcase, not a trading terminal